# WEEK 3: SYSTEM DEVELOPMENT I

- INTENDED LEARNING OUTCOME (ILO)

At the end of this laboratory activity, students should be able to:

Develop and implement the core functionalities, user interfaces, and system workflows specified in the approved project requirements while applying established coding standards and collaborative development practices.

# PERFORMANCE TASK

Following the successful completion of the development environment setup and database implementation during Week 2, your team shall begin actual system development.

You are required to implement the project's priority features, develop user interface components, and establish system workflows that demonstrate the project's core functionality.

The outputs produced this week will serve as evidence that the project has transitioned from planning to actual software development.

# WEEK 3 ACTIVITIES

Activity 1 – Module Development Planning Activity 2 – Core Functionality Development Activity 3 – User Interface Development Activity 4 – Workflow Configuration

Activity 5 – Internal Functionality Verification Activity 6 – Repository Update and Version Control

Activity 7 – Progress Reporting and Adviser Consultation

Purpose

# ACTIVITY 1

MODULE DEVELOPMENT PLANNING

To identify and prioritize the modules that will be developed during Week 3.

## Procedure

  - Review the approved requirements specification.

  - Review the Work Breakdown Structure (WBS).

  - Identify priority modules for development.

  - Assign responsibilities among team members.

  - Complete Form 1.

# FORM 1

WEEK 3 MODULE DEVELOPMENT PLAN

## Directions

List all modules scheduled for development this week.

| Module | Description | Assigned Member | Target Completion |
| --- | --- | --- | --- |
| User Authentication | Login and logout with bcrypt password hashing, session management, CSRF protection and login rate limiting. | Bueno, Jannces G. | August 8, 2026 |
| Packet Capture | Continuous background capture of ARP, TCP, UDP, DHCP and mDNS traffic using Scapy and Npcap. | Bueno, Jannces G. | August 8, 2026 |
| Threat Detection Engine | Detection of MITM, ARP poisoning, MAC spoofing, port scanning and rogue DHCP, with active confirmation. | Bueno, Jannces G. | August 8, 2026 |
| Device Monitoring | Live device registry with connect, disconnect and reconnect detection within 6 to 10 | Attaban, Quincy Joy B. | August 8, 2026 |
| Dashboard Interface | Administrator dashboard with summary cards, six tabbed panels, live charts and real-time updates. | Gulla, Ma. Leonora M. | August 8, 2026 |
| Public Status Page | Login-free network safety page showing a SAFE / CAUTION / THREATS DETECTED verdict to any device on the Wi-Fi. | Gulla, Ma. Leonora M. | August 8, 2026 |
| Reporting Module | Threat, Connection, Device and Security Summary reports exported as CSV or PDF. | Attaban, Quincy Joy B. | August 8, 2026 |

## Priority Classification

☑ High Priority

- Medium Priority

- Low Priority

## Team Approval

Member Signatures:

| Member Name | Signature |
| --- | --- |
| Bueno, Jannces G. |  |
| Attaban, Quincy Joy B. |  |
| Gulla, Ma. Leonora M. |  |

# ACTIVITY 2

CORE FUNCTIONALITY DEVELOPMENT

## Purpose

To develop the major business processes and functions required by the project.

## Examples

Depending on project type:

- User Registration

- User Authentication

- Records Management

- Inventory Processing

- Appointment Scheduling

- Reporting Module

- Data Analytics Module

- Security Module

## Procedure

- Develop assigned functionality.

- Apply approved coding standards.

- Test functionality locally.

- Commit source code to repository.

- Complete Form 2.

# FORM 2

CORE FUNCTIONALITY DEVELOPMENT REPORT

## Directions

Document each completed functionality.

| Functionality | Description | Status |
| --- | --- | --- |
| User Authentication | Administrator login and logout with bcrypt hashing (cost 12), 60-minute idle timeout, CSRF tokens on all state-changing requests, and lockout after 5 failed attempts. | Complete |
| Packet Capture | Background sniffer capturing ARP, TCP, UDP, DHCP and mDNS traffic with a kernel-level filter to reduce packet loss. | Complete |
| Threat Detection | Rule-based detection of five attack types with active confirmation and per-source deduplication to suppress false alarms. | Complete |
| Device Monitoring | Device registry recording MAC, IP, hostname, vendor and online status, with connect / disconnect / reconnect events logged. | Complete |
| Report Generation | Threat, Connection, Device and Security Summary reports exported as CSV or PDF and recorded in the reports table. | Complete |

| Functionality | Description | Status |
| --- | --- | --- |
| Public Status Page | Unauthenticated safety page exposing only a verdict, counts and threat types — no device identifiers. | Complete |

## Functionality Verification

| Test Conducted | Result |
| --- | --- |
| Input Validation | Pass |
| Process Execution | Pass |
| Output Generation | Pass |

## Evidence Attached

- Screenshot of Functionality

- Source Code Screenshot

- Demonstration Screenshot

# ACTIVITY 3

USER INTERFACE DEVELOPMENT

## Purpose

To implement user-friendly interfaces aligned with approved system designs.

## Procedure

- Develop system screens.

- Implement navigation menus.

- Apply usability principles.

- Verify screen responsiveness.

- Complete Form 3.

# FORM 3

USER INTERFACE DEVELOPMENT REPORT

## Directions

List all developed interfaces.

| Interface/Page | Purpose | Status |
| --- | --- | --- |
| Login Page | Administrator sign-in with server-side validation, CSRF protection and flash messaging. | Complete |
| Dashboard | Main monitoring screen with summary cards, live charts, activity feed and six tabbed panels. | Complete |
| User Management | Settings panel for administrator account management (password change) and monitoring configuration. The system currently uses a single administrator account; multi-user management is not part of the approved scope. | Complete |
| Reports Page | Report selection with CSV and PDF export, plus an export history table. | Complete |

## User Interface Checklist

| Item | Completed |
| --- | --- |
| Consistent Design | ☑ |
| Functional Navigation | ☑ |
| Responsive Layout | ☑ |
| Error Messages Implemented | ☑ |

## Required Evidence

- Interface Screenshots

### Login Page

### Dashboard

### User Management

### Reports Page

□ Navigation Demonstration

### Devices Panel Active

### Threats Panel Active

### Settings Panel Active

# ACTIVITY 4

SYSTEM WORKFLOW CONFIGURATION

## Purpose

To establish the logical flow of system processes.

## Procedure

  - Identify major transactions.

  - Configure workflow sequences.

  - Test process flow.

  - Verify system responses.

  - Complete Form 4.

# FORM 4

SYSTEM WORKFLOW VALIDATION FORM

## Directions

Document workflow implementation.

| Workflow | Status | Remarks |
| --- | --- | --- |
| Login Process | Implemented | Credentials verified with bcrypt; valid login creates a session, invalid login is logged and rate-limited. |

| Workflow | Status | Remarks |
| --- | --- | --- |
| Data Entry Process | Implemented | Data enters automatically through packet capture rather than manual forms; administrator input is limited to settings and threat status updates. |
| Data Processing | Implemented | Captured packets are evaluated by the detection engine, confirmed by active re-probing, then stored and broadcast. |
| Report Generation | Implemented | Selected report queries the database, builds a CSV or PDF file, records the export and returns the download. |

## Workflow Verification

| Validation Item | Result |
| --- | --- |
| Inputs Accepted Correctly | Pass |
| Process Executes Correctly | Pass |
| Output Generated Correctly | Pass |

## Evidence Attached

- Workflow Diagram

- Workflow Demonstration Screenshots

### Workflow 1 – Login Process

### Workflow 2 – Data Capture

### Workflow 3 – Data Processing

- Workflow 4.1 – Report Generation

### Workflow 4.2 – Output Verified

# ACTIVITY 5

INTERNAL FUNCTIONALITY VERIFICATION

## Purpose

To verify that developed modules are functioning properly before integration.

## Procedure

  - Conduct peer testing.

  - Verify inputs and outputs.

  - Identify issues encountered.

  - Record findings.

  - Complete Form 5.

# FORM 5

MODULE VERIFICATION CHECKLIST

## Directions

Evaluate each completed module.

| Module | Functioning Correctly | Needs Revision |
| --- | --- | --- |
| User Authentication | ☑ |  |
| Packet Capture | ☑ |  |
| Threat Detection Engine |  | ☑ |
| Device Monitoring | ☑ |  |

| Module | Functioning Correctly | Needs Revision |
| --- | --- | --- |
| Dashboard Interface | ☑ |  |
| Public Status Page | ☑ |  |
| Reporting Module | ☑ |  |

## Issues Identified

| Issue | Severity | Action Taken |
| --- | --- | --- |
| Port-scan false positive: DNS replies from public resolvers (8.8.8.8 / 8.8.4.4) were counted as a UDP scan. | High | Fixed. Scan sources are now restricted to the local subnet, and packets from well-known service ports are treated as replies rather than probes. |
| Port-scan alerts mislabeled the scan direction (vertical vs. horizontal). | Medium | Fixed. Distinct ports and distinct hosts are now counted separately. |
| MAC Spoofing false positive: the router’s own second radio relaying ARP for a client was flagged as a spoofed frame. | Medium | Identified and reproduced. Fix scheduled for Week 4. |
| Rogue DHCP false positive: the monitoring machine’s VMware virtual adapter was flagged as an unauthorized DHCP server. | Medium | Identified and reproduced. Fix scheduled for Week 4. |
| Dashboard interface required an internet connection because libraries loaded from external CDNs. | Low | Fixed. Bootstrap, Chart.js and Socket.IO are now bundled locally and served by the application. |

## Team Verification

Test Conducted By:

    - Bueno, Jannces G.

    - Attaban, Quincy Joy B.

    - Gulla, Ma. Leonora M. Date: August 	, 2026

# ACTIVITY 6 REPOSITORY UPDATE REPORT

## Purpose

To document all development activities uploaded to the repository.

## Procedure

- Commit all completed work.

- Update repository documentation.

- Record commits made.

- Complete Form 6.

# FORM 6 REPOSITORY UPDATE REPORT

Repository URL: 	https://github.com/jannces/Capstone2

## Commits Made This Week

| Commit Description | Date |
| --- | --- |
| Add port-scan detection tiers, rogue-DHCP detector and database retention | August 2, 2026 |
| Add sweep-time ARP truth check and mDNS device-name harvesting | August 2, 2026 |
| Fix MITM false positive from the monitor’s own virtual adapters | August 2, 2026 |
| Fix port-scan false positive on inbound DNS replies (8.8.8.8 / 8.8.4.4) | August 2, 2026 |
| Fix scan labelling; serve dashboard assets locally instead of from CDNs | August 2, 2026 |
| Add public network status page for all Wi-Fi users | August 2, 2026 |
| Auto-configure Windows Firewall so Wi-Fi devices can reach the status page | August 2, 2026 |
| Add one-click Windows launcher (Start Guardian.bat) | August 2, 2026 |
| Add documentation and testing folders, plus requirements.txt | August 2, 2026 |

## Repository Evidence

- Updated Source Code

- Commit History Screenshot

- Branch Update Screenshot

- Team Contributions Screenshot

# ACTIVITY 7 PROGRESS REPORT NO. 1

## Purpose

To summarize development accomplishments during Week 3.

## Procedure

- Review all completed activities.

- Summarize accomplishments.

- Identify challenges encountered.

- State plans for Week 4.

- Complete Form 7.

# FORM 7 PROGRESS REPORT NO. 1

## Project Information

Project Title: 	Wi-Fi Admin Guardian — Public Wi-Fi Threat Detection and Mitigation System

Date Submitted: August 	, 2026

## Accomplishments This Week

| Activity | Status |
| --- | --- |
| Core Functionality Development | Completed |
| User Interface Development | Completed |
| Workflow Configuration | Completed |

## Major Accomplishments

- Completed seven core modules: authentication, packet capture, threat detection, device monitoring, dashboard, public status page and reporting.

- Implemented detection for five attack types — MITM, ARP poisoning, MAC spoofing, port scanning and rogue DHCP — each with active confirmation before an alert is raised.

- Achieved device connect and disconnect detection within approximately 6 to 10 seconds.

- Delivered the administrator dashboard with live updates and the login-free public status page for ordinary Wi-Fi users.

- Completed all four system workflows: login, automated data capture, threat processing and report generation.

- Established an automated test suite of 51 tests covering detection accuracy, access control and the database layer.

## Challenges Encountered

- False positives from normal network behavior — public DNS replies, the router’s own second radio, and the monitoring machine’s virtual adapters were incorrectly flagged as attacks.

- Distinguishing legitimate infrastructure traffic from genuine attacks, since several benign patterns are technically identical to attack signatures.

- The dashboard originally required an internet connection because its libraries loaded from external CDNs.

- Devices on the Wi-Fi could not reach the public status page because Windows Firewall blocked incoming connections by default.

## Corrective Actions Taken

- Restricted port-scan detection to sources inside the local subnet and excluded replies from well-known service ports, removing the public DNS false positive.

- Corrected the scan classification logic so distinct ports and distinct hosts are counted separately.

- Bundled Bootstrap, Chart.js and Socket.IO locally so the interface works without internet access.

- Added an automatic firewall rule at startup so devices on the Wi-Fi can reach the public status page.

- Documented the two remaining false positives and scheduled their fixes for Week 4.

## Planned Activities for Week 4

- Resolve the two remaining false positives (router-radio ARP relay and virtual-adapter DHCP).

- Conduct controlled attack simulations to measure detection accuracy and false-positive rate.

- Improve report content and add filtering options for the export module.

- Expand the automated test suite to cover the newly corrected detection rules.

- Begin integration testing of all modules and prepare for system testing.

| Prepared by: | Reviewed by: |
| --- | --- |
| Bueno, Jannces G. | Dr. Romero Dante C. Salum |
| Group Leader | Project Adviser |

# FORM 8

ADVISER CONSULTATION RECORD

## Directions

Present all Week 3 outputs and secure adviser feedback.

| Topic Discussed | Recommendation |
| --- | --- |
| Module Development |  |
| User Interface Development |  |
| Workflow Implementation |  |
| Repository Progress |  |

## Adviser Remarks

Adviser Signature: 	 Date: August 	, 2026

# V. REQUIRED SUBMISSION

- Form 1 – Module Development Plan

- Form 2 – Core Functionality Development Report

- Form 3 – User Interface Development Report

- Form 4 – System Workflow Validation Form

- Form 5 – Module Verification Checklist

- Form 6 – Repository Update Report

- Form 7 – Progress Report No. 1

- Form 8 – Adviser Consultation Record

- Screenshots and Supporting Evidence

# VI. WEEK 3 DELIVERABLES

- Progress Report No. 1

- Functional Core Modules

- Initial User Interfaces

- Workflow Implementation

- Updated Source Code Repository